🚀

TerraOrbit

Project Report & Technical Documentation

An End-to-End AWS Infrastructure-as-Code Project Built with Terraform

Submitted for the TrainWithShubham #TerraWeek Challenge

Challenge Duration: July 12 – July 17, 2026

Platform: AWS Free Tier  |  Tooling: Terraform, AWS CLI, GitHub Actions

Demo Video: https://youtu.be/lM-zPxM4NDM

Repository: Public GitHub Repository (see References)

# Table of Contents

# 1. Executive Summary

TerraOrbit is an end-to-end, production-style AWS infrastructure project built entirely with Terraform over the course of the TrainWithShubham #TerraWeek Challenge (July 12–17, 2026). The project was designed to map directly onto the seven daily topics of the challenge — from Terraform fundamentals through to advanced workspace and CI/CD practices — while producing a single, coherent, working piece of infrastructure rather than seven disconnected exercises.

Over seven days, the project grew from a single provider configuration into a modular codebase provisioning a custom VPC, a live web server, S3 storage, remote state management with locking, multi-region provider configuration, environment-isolated workspaces, and an automated GitHub Actions deployment pipeline — all while remaining within AWS Free Tier limits.

This document records the objectives, architecture, day-wise implementation, issues encountered during development, and the outcomes of the project, and serves as the formal submission report accompanying the public GitHub repository.

# 2. Project Objectives

- Build one real, deployable AWS project — not isolated demos — covering all seven #TerraWeek topics.

- Stay entirely within AWS Free Tier eligible resources to avoid any billing risk.

- Practice Infrastructure-as-Code fundamentals: providers, resources, variables, state, and modules.

- Introduce production practices: remote state locking, environment isolation, and CI/CD automation.

- Document the build process day-by-day with reproducible commands and screenshots for public submission.

# 3. Architecture Overview

TerraOrbit provisions the following AWS resources, organized into three logical layers:

### 3.1 Networking Layer

- A custom VPC (10.0.0.0/16)

- 2 public subnets and 2 private subnets across 2 Availability Zones

- An Internet Gateway and public route table with associations

- A Security Group permitting SSH (restricted to the developer's IP) and HTTP (public)

### 3.2 Compute & Storage Layer

- An EC2 instance (t2.micro, Amazon Linux 2023) running Nginx, provisioned via a user_data bootstrap script

- An S3 bucket for static assets, versioned and uniquely named via the random provider

### 3.3 State & Automation Layer

- A dedicated S3 bucket storing remote Terraform state, versioned for recoverability

- A DynamoDB table providing state locking to prevent concurrent-apply corruption

- Three Terraform workspaces (dev, stage, prod) for environment isolation

- A GitHub Actions pipeline running fmt, validate, plan, and apply on every push

All resources used (VPC, t2.micro EC2, S3, DynamoDB on-demand) fall within AWS Free Tier limits for low-volume, learning-scale usage.

# 4. Tools & Technologies Used

- Terraform (>= 1.7.0) — Infrastructure as Code

- AWS Provider (~> 5.0) and Random Provider (~> 3.6)

- AWS services: VPC, EC2, S3, DynamoDB, IAM

- AWS CLI v2 — verification and manual inspection

- Git & GitHub — version control and public repository hosting

- GitHub Actions — CI/CD pipeline automation

- TFLint — static analysis and best-practice linting

# 5. Day-Wise Implementation Summary

The table below maps each day of the challenge to the Terraform topic covered and the work completed. Full command-by-command detail for each day is maintained in Project-Plan.md within the repository.

| Day | Date | Topic | Summary |
| --- | --- | --- | --- |
| Day 1 | Sunday | Introduction to Terraform | Installed Terraform & AWS CLI, configured credentials, wrote the first provider.tf, ran init/plan/apply. |
| Day 2 | Monday | HCL — Variables & Expressions | Built variables.tf and locals.tf; practiced data types, string interpolation, and conditionals via terraform console. |
| Day 3 | Tuesday | Managing Resources | Created VPC, subnets, IGW, route tables, security group, and an EC2 instance running a live Nginx web server. |
| Day 4 | Wednesday | State Management | Bootstrapped an S3 backend + DynamoDB lock table; migrated to remote state; tested state locking. |
| Day 5 | Thursday | Terraform Modules | Refactored the flat configuration into network, compute, and s3-website modules with wired outputs/inputs. |
| Day 6 | Friday (Pt.1) | Terraform Providers | Pinned provider versions, added a second aliased AWS provider (multi-region), used the random provider. |
| Day 7 | Friday (Pt.2) | Advanced Topics | Created dev/stage/prod workspaces and built a GitHub Actions CI/CD pipeline (fmt, validate, plan, apply). |

# 6. Detailed Day-Wise Log

## Day 1 — Introduction to Terraform

Objective: understand Infrastructure as Code fundamentals and complete the first successful Terraform run.

- Installed Terraform and the AWS CLI; configured IAM credentials via aws configure.

- Initialized the project repository and .gitignore.

- Wrote provider.tf targeting the ap-south-1 (Mumbai) region.

- Added a data "aws_caller_identity" block and output to confirm connectivity.

- Ran terraform init, plan, and apply successfully for the first time.

Files added: provider.tf, main.tf, outputs.tf

## Day 2 — Terraform Configuration Language (HCL)

Objective: build fluency with HCL syntax, data types, and expressions.

- Defined variables.tf covering strings, lists, and maps (project_name, vpc_cidr, subnet CIDR lists, tag maps).

- Defined locals.tf with a merge()-based common tagging strategy, string interpolation for naming, and a conditional (ternary) expression.

- Practiced for-expressions and local values interactively using terraform console.

- Adopted terraform fmt and terraform validate as a standing daily practice.

Files added: variables.tf, locals.tf

## Day 3 — Managing Resources

Objective: define and manage real, interdependent AWS resources.

- Built the VPC, Internet Gateway, public/private subnets, and route table with associations.

- Configured a Security Group with a create_before_destroy lifecycle rule.

- Provisioned an EC2 instance using the latest Amazon Linux 2023 AMI (resolved dynamically via a data source), bootstrapped with Nginx via user_data.

- Used depends_on to sequence the instance launch after route table association.

- Verified the deployment via curl and browser access to the instance's public IP.

Files added: network.tf, security.tf, compute.tf

## Day 4 — Terraform State Management

Objective: move from local state to a shared, locked remote backend.

- Bootstrapped a standalone configuration to create a versioned S3 bucket and a DynamoDB locking table, isolated from the main project's lifecycle.

- Configured backend.tf to point the main project at the new S3/DynamoDB backend.

- Migrated existing state using terraform init -migrate-state.

- Practiced terraform state list, state show, and state mv.

- Verified locking behaviour by running concurrent terraform plan commands in two terminals.

Files added: bootstrap/main.tf, backend.tf

## Day 5 — Terraform Modules

Objective: refactor working infrastructure into reusable, composable modules.

- Split Day 3's flat resource files into three modules: network, compute, and s3-website.

- Rebuilt the root main.tf to call each module, wiring module outputs into subsequent module inputs (e.g., subnet IDs flowing from network into compute).

- Documented the path to module versioning via Git-tag-pinned module sources for future stability.

Files added: modules/network/*, modules/compute/*, modules/s3-website/*

## Day 6 — Terraform Providers

Objective: harden provider configuration, versioning, and authentication.

- Added versions.tf pinning hashicorp/aws (~> 5.0) and hashicorp/random (~> 3.6).

- Added a second, aliased AWS provider (alias = "dr") targeting us-east-1 for future multi-region use.

- Used the random provider to generate globally unique S3 bucket suffixes.

- Verified provider wiring using terraform providers.

Files added: versions.tf; updated provider.tf

## Day 7 — Advanced Terraform Topics

Objective: introduce environment isolation and deployment automation.

- Created dev, stage, and prod workspaces and parameterized naming via terraform.workspace.

- Built a GitHub Actions pipeline (.github/workflows/terraform.yml) running fmt, validate, and plan on pull requests, and apply automatically on merges to main.

- Stored AWS credentials as encrypted GitHub Actions repository secrets.

- Finalized formatting, validation, and project documentation.

Files added: .github/workflows/terraform.yml, README.md, Project-Plan.md

# 7. Issues Encountered & Resolutions

Building a CI/CD-integrated project surfaced several real-world issues beyond the core Terraform concepts — most of them only visible once the code ran somewhere other than the original development machine. These are documented below for transparency and as a reference for future debugging.

| Issue | Root Cause | Resolution |
| --- | --- | --- |
| tflint unused declaration warnings | local.is_prod, provider alias aws.dr, and var.region were declared but never referenced. | Wired is_prod into instance sizing, passed aws.dr through the module providers block, and used var.region inside provider.tf. |
| Invalid AWS Region: var.region | Region value was wrapped in quotes ("var.region") instead of referencing the variable. | Changed to region = var.region (no quotes) so the variable resolves correctly. |
| Provider configuration not present | A resource created via the aws.dr aliased provider existed in state after the alias was removed from provider.tf. | Re-added the alias, passed it through the module's providers block, and added configuration_aliases in the module's required_providers. |
| terraform fmt -check failing in CI | Local files were not run through terraform fmt before committing. | Ran terraform fmt -recursive locally and committed the corrected formatting. |
| State/provider attribute decode warnings in CI | .terraform.lock.hcl was git-ignored, so CI resolved a different provider version than local. | Removed .terraform.lock.hcl from .gitignore and committed it so CI and local always use identical provider versions. |
| CI applied into the wrong workspace | GitHub Actions defaulted to the "default" workspace instead of "dev". | Added a workspace select step in the pipeline: terraform workspace select dev ¦¦ terraform workspace new dev. |
| Invalid index on public_subnet_ids[0] | The network module's public subnet count evaluated to zero because subnet CIDRs weren't passed through from the root module. | Explicitly passed public_subnet_cidrs and private_subnet_cidrs into the network module call. |

# 8. Cost & Free-Tier Compliance

Every resource in TerraOrbit was deliberately chosen to remain within AWS Free Tier limits:

- EC2: a single t2.micro instance (covered under the 750 free hours/month tier).

- S3: total storage well under the 5 GB free tier allowance.

- DynamoDB: on-demand billing mode with negligible read/write volume for state locking.

- VPC, subnets, route tables, security groups, and IAM: no cost at any usage level.

A full destroy sequence (terraform destroy across all three workspaces, followed by destroying the bootstrap backend) is documented in the README to guarantee no residual charges after evaluation.

# 9. Results & Outcomes

- A single, working Terraform codebase provisions a complete network, compute, and storage stack on AWS.

- Remote state with locking eliminates the single-user, single-machine limitation of local state.

- Modular structure makes the network and compute layers reusable across environments.

- A working CI/CD pipeline automatically validates and can deploy changes on every push to main.

- The live web server, remote state backend, and CI pipeline were all verified working via screenshots included in the project README.

# 10. Conclusion & Key Learnings

The #TerraWeek Challenge format — one topic a day, compounding into a single project — proved far more effective than isolated tutorials. State management in particular stood out: understanding why local state doesn't scale, and how remote locking prevents corruption, only became clear by deliberately testing concurrent applies. Refactoring into modules mid-project also reinforced how Terraform benefits from being treated as software, with clear interfaces between components, rather than a flat script.

Beyond Terraform syntax, integrating GitHub Actions surfaced an entirely different category of problem — version drift between local and CI environments, workspace assumptions, and lint hygiene — all of which are only visible once a project is shared and automated rather than run solely on one developer's machine.

# 11. Acknowledgements

This project would not have been possible without the guidance of:

- Shubham Bhaiya (TrainWithShubham) — for teaching Terraform from absolute scratch and designing the #TerraWeek Challenge structure that made a project of this scope achievable within a single week.

- Gangadhar Bhaiya — for hands-on help with the AWS fundamentals (VPC, EC2, IAM) underpinning this project's cloud infrastructure.

# 12. References & Links

- Demo Video: https://youtu.be/lM-zPxM4NDM

- Project Plan: Project-Plan.md (repository root)

- README with Architecture & Screenshots: README.md (repository root)

- Challenge Host: TrainWithShubham — #TerraWeek Challenge